Initial project planning Template

| Field | content |
| --- | --- |
| Date | 28 September 2026 |
| Team ID | SWTID-2026-1876 |
| Project name | AI Augmented BlogNest API project |
| Maximum marks | 5 marks |

Product backlog, Sprint schedule and Estimation

| Sprint | Functional user requirements (Epic) | User Story number | User story /task | Story points | Priority | Team members | Sprint start date | Sprint End date(planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can register an account using my name, email and password | 2 | High | Ayesha Thahasin F | 29/09/26 | 05/10/26 |
| Sprint-1 | User Management | USN-2 | As a user I can login in securely using My email and password. | 2 | High | Ayesha Thahasin F | 29/09/26 | 05/10/26 |
| Sprint-2 | Blog management | USN-3 | As a user I can i can create and publish A blog post through the API | 3 | High | Karthiga S | 29/09/26 | 05/10/26 |
| Sprint-2 | Blog management | USN-4 | As a user i can generate a blog content using AI by providing a topic or prompt | 3 | High | Deva Dharshini D | 29/09/26 | 05/10/26 |
| Sprint-3 | AI blog Assistance | USN-5 | As a user I can use AI to generate blog titles and improve my blog content | 5 | Medium | Prithika SV | 29/09/26 | 05/10/26 |